Knowledge Store

Technical Task Specification

What is to be built and why: purpose, scope, technology, conditions, stages and acceptance.

| Item | Value |
| --- | --- |
| Product | Knowledge Store — internal web application |
| Document | Technical Task Specification |
| Version | 1.1 |
| Date | 28 September 2026 |
| Status | Baseline for the current build |

# Document control

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 21 Sep 2026 | — |
| 1.1 | 28 September 2026 | First issue. |

## Related documents

| Document | Content |
| --- | --- |
| Technical Task Specification (this document) | What is to be built and why: purpose, scope, technology, conditions, stages and acceptance. |
| Requirements Specification | What the system must do, as numbered functional and non-functional requirements. |
| System Design Specification | How the system meets the requirements: architecture, data, mechanisms, interfaces. |
| Screen Design Specification | How each screen is laid out and behaves. |
| Test Case Specification | The test cases that verify the requirements, each citing the requirement it covers. |
| User Manual | How to use and administer the system. |

# Contents

Right-click here and choose Update Field to build the table of contents.

# 1. General information

| Item | Value |
| --- | --- |
| Product | Knowledge Store — an internal web application for one organisation |
| Kind of work | Development, extension and maintenance of the existing application |
| Basis | This technical task; the requirements in the Requirements Specification elaborate it |
| Deliverables | Source code (backend, frontend, Python tools, Windows service scripts), the documentation set, and a working installation procedure |
| Languages of the interface | English, Spanish, Chinese, Japanese |
| Baseline | Version 1.1 of the documentation set, written against the current build |

## 1.1 Purpose of this document

This document sets the task: why the system exists, what it must cover, which technology it is built with, the conditions it runs under, and how the work is accepted. It deliberately stays at that level. Individual behaviours are numbered requirements in the Requirements Specification, and the way each is achieved is in the System Design Specification. Where this document states a figure — a limit, a default, a model size or a timing — the figure is the one the current build uses or the repository documents; it is not an estimate made for this document.

## 1.2 Related documents

| Document | What it answers | Relation to this task |
| --- | --- | --- |
| Requirements Specification | What the system must do, as numbered functional (FR) and non-functional (NFR) requirements | Elaborates §8 and §9 of this task into testable statements |
| System Design Specification | Architecture, data model, authorisation, key mechanisms, AI subsystem, API surface | Explains how the rules in §10 are met |
| Screen Design Specification | Navigation map, the grammar every page follows, and each screen's regions and controls | Describes the user interface of each subsystem in §8 and §9 |
| Test Case Specification | Test cases traced to requirement IDs, with a regression set for the release | Basis of acceptance (§20) |
| User Manual | How to use and administer the application; installation (§13) and model installation (§14.1) | Basis of the installation check in §20 |

## 1.3 Conventions

A permission key is written page:action, for example records:create. The complete catalogue is in §5.4.

A setting is an environment variable read from backend/.env, written in capitals, for example MEETING_MAX_PEERS. Its default is given in brackets where it matters.

References of the form §x.y point within this document; references to other documents name the document.

# 2. Glossary and abbreviations

## 2.1 Terms

| Term | Meaning in this document |
| --- | --- |
| Account | A registered user of the installation, with a status (Pending, Allowed or Denied), a role and a list of permissions |
| Administrator | An account with role = admin. It bypasses the permission list except where privacy rules exclude it (mail, chat, wallet, contacts, schedule) |
| Record | A knowledge item in the Data page: title, category, rich-text content and attachments, shared with everyone or with named accounts |
| Post | An announcement published to everyone with posts:view, with a list of who has read it |
| Meeting | A video call room; open to everyone or to named people, with in-call messages, recordings and an attendance record |
| Dataset | Training or evaluation data on a Tools > AI page: translation pairs, labelled images, transcribed clips, voice recordings, command sets or speakers |
| Base model | A model installed by download_models.py under models/base; shared and read-only |
| Fine-tuned model | A model trained from a dataset on the server; private to the account that trained it |
| Job | Long work (training, export, conversion, OCR of a PDF) that runs in the background with progress, a queue and cancellation |
| Worker | A long-lived Python process that keeps a model in memory and answers requests as JSON lines |
| Voiceprint | A 192-value ECAPA-TDNN embedding of a voice |
| Face descriptor | A 128-value vector computed from a face photo in the browser |

## 2.2 Abbreviations

| Abbreviation | Expansion |
| --- | --- |
| API | Application programming interface (here the Express REST API) |
| ECAPA-TDNN | Emphasised Channel Attention, Propagation and Aggregation Time-Delay Neural Network (speaker model) |
| EJSON | MongoDB Extended JSON |
| GGML | The model file format of whisper.cpp |
| ICE / STUN / TURN | Interactive Connectivity Establishment; Session Traversal Utilities for NAT; Traversal Using Relays around NAT |
| LVGL | Light and Versatile Graphics Library (embedded user interfaces) |
| mAP | Mean average precision (YOLO quality measure) |
| OCR | Optical character recognition |
| ONNX / ORT | Open Neural Network Exchange; ONNX Runtime's own model format |
| ONVIF | Open Network Video Interface Forum (camera control protocol) |
| PTZ | Pan, tilt, zoom |
| SAM2 | Segment Anything Model 2 (Meta) |
| SFU | Selective forwarding unit (media server) |
| TLS | Transport Layer Security (HTTPS) |
| UUID | Universally unique identifier |
| TFLite | TensorFlow Lite, also called LiteRT |
| WER | Word error rate |
| YOLO | You Only Look Once (object detection model family) |

# 3. Purpose of the system

An organisation keeps its knowledge, its daily communication, its project work and its camera surveillance in separate tools that do not know about each other's users. Knowledge Store brings these into one signed-in session, one sidebar and one permission model, installed on the organisation's own server, with no data sent to outside services.

The system has four purposes:

1. Keep and share knowledge. Records with rich text and attachments, filed in a category tree, searchable, and shared with everyone or with named people.

2. Let people work together. Direct messages, internal mail with read receipts, announcements, a schedule, video meetings, and project and bug tracking with an enforced lifecycle.

3. Watch and record cameras. A camera registry, live walls, PTZ control and continuous server-side recording.

4. Build and run AI models offline. Labelling data, training models and running them on the organisation's own hardware: object detection (YOLO, with SAM2-assisted labelling), speech to text (Whisper, and whisper.cpp for recognition), translation (Opus-MT and M2M100), speaker recognition (ECAPA-TDNN), OCR (PaddleOCR), text to speech (Supertonic) and spoken commands (Moonshine). Models export to ONNX, TFLite, ORT and GGML so they can run on other devices.

# 4. Objectives and success criteria

| Objective | Measure of success |
| --- | --- |
| One place for the organisation's work | Every module is reached from one sidebar under one account. A page the account may not use is absent, not disabled. |
| Access that an administrator controls | New accounts wait for approval. Every page and action has a permission, and a change of permission takes effect on the user's next request. |
| Privacy by design | Wallet, contacts, schedule, mail and chat are private to their owner or participants. They are enforced in the data layer, and administrators have no bypass for mail or chat. |
| Offline AI | Training, testing, recognition and export run with no network access once the models are installed. |
| Safe destructive actions | Every delete asks first and names what it takes with it. Nothing an interrupted job leaves behind appears as a finished result. |
| Operable by a small team | A single Node.js process, one MongoDB and an optional Python environment. It installs as two Windows services, or with the frontend as a single program (.exe). |
| Honest figures | Monitoring charts measured API latency and browser heap; its CPU load is only an estimate (§8.11). Every training run and export reports a measured before-and-after result. |

# 5. Stakeholders and users

## 5.1 Stakeholders and their interests

| Stakeholder | Interest in the system |
| --- | --- |
| Organisation (owner of the installation) | One tool for knowledge, communication, projects and cameras; data kept on its own server; licence obligations understood |
| Employees (users) | A single sign-in; private mail, chat, wallet and schedule; a working meeting and chat experience on the local network |
| Administrators | Control of who gets in and what they can do; account deletion that does not destroy shared work; backups and maintenance without shell access |
| Project leads and testers | A bug lifecycle that cannot skip verification; a history of every move |
| Security and camera operators | Live walls, PTZ control restricted to those who may move a camera, recordings kept out of the unauthenticated upload path |
| AI and embedded engineers | Datasets shared across the team, training on the organisation's hardware, exports for Android, iOS, small devices and Moonshine Voice apps, LVGL assets |
| Persons whose face or voice is enrolled | Enrolment only with consent; biometric data stored as descriptors and removed with the account or speaker |
| IT operations | Installation as Windows services, HTTPS with its own certificate, a documented list of settings, offline model installation |
| Licensors of third-party models | Licence terms (AGPL-3.0, OpenRAIL-M, Moonshine AI Community License) respected by whoever distributes or hosts the application |

## 5.2 Roles

| Role | Who | What they can do |
| --- | --- | --- |
| Visitor | Anyone who can reach the address | Register; sign in |
| User | An approved account | The pages and actions its permissions allow. Defaults are granted at registration. |
| Administrator | role = admin | Everything. The permission list is bypassed, except for mail, chat and the wallet, which stay private. |
| System | Scheduled work | Chat file retention sweep, camera recording and its retention, presence expiry, meeting socket reaping, background AI jobs |

Self-registration always creates a plain user; a role is granted only by an administrator afterwards. An administrator cannot remove their own administrator role, deny their own account, or deny or delete the last administrator able to sign in.

## 5.3 Permissions never granted by default

Some permissions are never granted by default because of what they expose:

transformers:execute runs arbitrary Python on the server as the API's own operating-system user. It is to be given only to people who would be trusted with a shell on that machine.

speaker:view holds biometric data (voiceprints and voice samples).

The AI train permissions (yolo:train, tts:train, transformers:train, text-to-speech:train, speech-command:train) occupy the server's CPU or GPU for hours. text-to-speech:train also copies a person's voice.

posts:create, posts:edit and posts:delete: writing announcements is an administrator's job, so only posts:view is a default.

Also outside the defaults: every action on cameras, users, database and system-monitor; records:create, records:edit and records:delete; categories:create and categories:delete; projects:delete; mail:delete.

## 5.4 Permission catalogue

The catalogue is defined once, in backend/src/helpers/permissionCatalog.js. Every key is a page in the sidebar or a tab of one; the last column lists what a new account receives.

| Key | Actions | Default for a new account |
| --- | --- | --- |
| overview | view | view |
| records | view, create, edit, delete | view |
| categories | view, create, delete | view |
| cameras | view, create, edit, delete | none |
| chat | view, create | view, create |
| mail | view, create, delete | view, create |
| meetings | view, create, edit, delete | all (edit and delete are scoped to one's own meetings) |
| schedule | view, create, edit, delete | all |
| lvgl-tool | view | view |
| convert-tool | view | view |
| yolo | view, train | view |
| tts | view, train | view |
| transformers | view, execute, train | view |
| speaker | view | none |
| ocr | view | view |
| text-to-speech | view, train | view |
| speech-command | view, train | view |
| projects | view, create, edit, delete | view, create, edit |
| wallet | view, create, edit, delete | all |
| contacts | view, create, edit, delete | all |
| posts | view, create, edit, delete | view |
| users | view, edit | none |
| database | view, manage | none |
| system-monitor | view | none |

The key tts belongs to the Speech to Text page for historical reasons. It is stored on every account as tts:view, and renaming it would silently revoke the permission from everyone who holds it, so only its label changes.

# 6. Scope

## 6.1 In scope

| Area | Content |
| --- | --- |
| Accounts | Registration with approval, sign-in by password, face or voice, profiles, roles, page permissions, blocking, deletion with a preview, connection status (presence) |
| Knowledge | Records, categories, attachments, search, Word export, per-record sharing |
| Communication | Chat with file transfer (7-day retention), internal mail with open tracking, posts with reader lists, notification bell, schedule, video meetings with screen sharing, in-call chat and recording |
| Work | Projects, tasks and bugs with a Kanban board and an enforced state machine, comments, attachments and history |
| Personal | Wallet in two currencies (USD and REM, never converted), contacts |
| Cameras | Registry, camera wall, live preview, object detection in the browser, ONVIF PTZ, continuous segmented recording with playback and retention |
| Tools | LVGL image and font converters; image, SVG, audio and video conversion (ffmpeg) |
| Tools > AI | YOLO labelling (with SAM2), training and testing; Speech to Text transcription datasets and Whisper training; voice recognition (whisper.cpp); Transformers translation datasets and Opus-MT training; Speaker recognition; OCR; Text to Speech with voice datasets and voice training; Speech to Command with command sets and Moonshine training; ONNX, TFLite, ORT and GGML export; shared datasets |
| Administration | Users, database initialisation, backups and restore, replication, optimisation, activity log, system monitoring |

## 6.2 Out of scope

Multi-tenancy; external email delivery (mail stays within the installation); currency conversion; mobile applications (TFLite and ORT exports are provided for others to build them); single sign-on; clustering the backend across several processes; a media server for large meetings; motion-triggered camera recording; vendor camera APIs other than ONVIF (Hikvision ISAPI, Dahua, Axis VAPIX); live viewing of rtsp:// streams in the browser; YOLO pose models and keypoint labelling; LVGL v8 image output, and RLE or LZ4 image compression.

# 7. Functional composition

| No. | Subsystem | Main functions | Task | Requirements (the Requirements Specification) |
| --- | --- | --- | --- | --- |
| 1 | Authentication and accounts | Register, approve, three sign-in methods, profile, password, face and voice enrolment, blocking, presence, deletion | §8.1 | FR-AUTH, FR-USR |
| 2 | Knowledge records | Create, edit, delete, categories, attachments, search, sharing, Word export | §8.2 | FR-REC |
| 3 | Projects | Projects, tasks, bugs, lifecycle, history | §8.3 | FR-PRJ |
| 4 | Chat | One-to-one threads, files, unread counts, header menu | §8.4 | FR-CHT |
| 5 | Mail | Internal delivery, open tracking, replies, per-person deletion | §8.5 | FR-MSG |
| 6 | Posts and schedule | Announcements, reader lists, notification bell, calendar | §8.6 | FR-PST, FR-SCH |
| 7 | Meetings | WebRTC mesh calls, screen share, recording, attendance | §8.7 | FR-MTG |
| 8 | Wallet and contacts | Two-currency statistics, personal address book | §8.8 | FR-WAL, FR-CON |
| 9 | Cameras | Registry, wall, detection, PTZ, recording | §8.9 | FR-CAM |
| 10 | Database management | Initialise, backup and restore, replication, optimisation | §8.10 | FR-DBA |
| 11 | Monitoring and internationalisation | Measured latency and memory, estimated CPU load; runtime translation catalogue | §8.11 | FR-SYS-01, FR-I18N |
| 12 | Converters | LVGL image and font; image, SVG, audio and video | §9.1, §9.2 | FR-SYS-02 |
| 13 | Tools > AI | Datasets, training, recognition, export for each AI tool | §9.3 to §9.12 | FR-SYS-03 to FR-SYS-14 |

# 8. Subsystem tasks: core modules

Each task gives the purpose, the functions to be provided, inputs and outputs where they are not obvious, constraints, and the permission keys involved.

## 8.1 Authentication and accounts

Purpose. Admit people only after an administrator approves them, identify them on every request from the database rather than from their token, and let administrators control who may use what.

Functions.

Registration with full name, username, email and password (password at least 6 characters; username and email unique); optionally gender, birthday, phone, address, job, a face photo (camera only) and three voice clips. The account is created Pending and no session starts; sign-in is refused while Pending or Denied, with messages that tell the two apart.

Three alternative sign-in methods: password, face alone, voice alone. Sessions are 8-hour JWTs; the account is re-read on every request, so denial, deletion, demotion and permission changes apply on the next request.

My Page: personal details, own password, own face and voice sign-in (changed only with the current password, and logged).

Users page: every account, filtered by status and by face; edit name, email, role, permissions and details; enrol or remove face and voice; Allow, Deny, Block with a reason of up to 300 characters, Unblock; delete after a preview of exactly what is destroyed and what is kept.

Presence: a heartbeat every 30 s; Online, Away (tab hidden or idle five minutes), Busy, or Offline with last-seen time; a user may choose Busy, Away or Appear offline, which administrators see through.

Inputs and outputs. A face descriptor (128 values) signs in when the nearest account is within FACE_MATCH_MAX (0.5) and ahead of the next by FACE_MATCH_MARGIN (0.05). A few seconds of audio signs in when its similarity reaches VOICE_LOGIN_THRESHOLD (0.6) and leads by VOICE_LOGIN_MARGIN (0.1), at most VOICE_LOGIN_ATTEMPTS (10) per address per ten minutes. Any other outcome gets one uniform refusal. Voice clips are turned into voiceprints on the server; the audio is not kept.

Constraints. Voice features appear only when the ECAPA model is installed. Nobody deletes their own account. Deletion is not a transaction (standalone MongoDB) and is ordered so it can be repeated. Owned projects pass to the administrator, tasks are unassigned and history entries become "Deleted user"; a chat thread goes with the other participant's copy; received mail loses only the recipient row.

Permissions. users:view, users:edit. My Page needs none; the account directory (id, name, username) needs only a session.

## 8.2 Knowledge records and categories

Purpose. Keep knowledge as records with rich text and attachments, filed in a category tree, searchable, and shared with everyone or with named people.

Functions. Records with title, category, rich-text content (TinyMCE) and attachments; search by text, category and date range; Word export; the category tree (a delete asks first and does not orphan records silently); sharing with everyone (default) or named accounts, stated on the record; bulk delete with one confirmation.

Constraints. One model-layer access filter serves every list and search, so a text search never widens what the caller can read. Sharing grants reading only; editing and deleting stay with the owner and administrators. A record saved before sharing existed is readable by everyone.

Permissions. records:view, records:create, records:edit, records:delete; categories:view, categories:create, categories:delete.

## 8.3 Projects and bug tracking

Purpose. Track projects and walk bugs through report, resolve and verify, so that verification cannot be skipped.

Functions. Projects with a key (prefix of task ids such as KS-14), name, description, status, colour, dates and members, visible to owner, members and administrators only. Tasks of type bug, task or feature with priority, assignee, reporter, due date, rich-text description, attachments (25 MB) and comments; bugs add steps to reproduce, expected and actual result and environment. A six-column board with drag and drop, where unreachable columns dim. Progress from verified and closed tasks, or a stated manual percentage. A history entry for every move, assignment, comment and attachment.

| From | May move to |
| --- | --- |
| Open | In progress, Resolved, Closed |
| In progress | Resolved, Open, Closed |
| Resolved | Verified, Reopened |
| Verified | Closed, Reopened |
| Reopened | In progress, Resolved, Closed |
| Closed | Reopened |

Constraints. Resolve needs a resolution; Reopen needs a reason and clears the resolution and verification. An illegal move is refused with 409 and the legal moves. Task numbers are allocated atomically, and the key is fixed once tasks exist.

Permissions. projects:view, projects:create (file tasks and comment), projects:edit (move and edit), projects:delete.

## 8.4 Chat

Purpose. Direct messages between two accounts, private to them.

Functions. One search box for existing conversations and new people; one thread per pair, created idempotently; text messages; one file per message up to 25 MB with an optional note; unread counts per thread and in total; a header menu of the five newest messages; read ticks. Delivery is polled: open thread every 4 s, list every 6 s, header every 15 s.

Constraints. No administrator access; every access goes through one gate. Files are deleted after 7 days by an hourly sweep; the message stays, its file name gains (deleted), and a file in retention shows how long it has left.

Permissions. chat:view, chat:create.

## 8.5 Mail

Purpose. Internal mail between accounts, with open tracking.

Functions. Compose to accounts chosen from a list, with subject, rich-text body and one attachment up to 10 MB; Inbox and Sent; unread count; per-recipient open time ("opened n of m"); reply with the original quoted; search; per-person deletion; a header menu of the five newest messages.

Constraints. Mail never leaves the installation. The open time is stamped once and never moves. A message and its attachment go only when nobody holds it. No administrator bypass.

Permissions. mail:view, mail:create, mail:delete.

## 8.6 Posts, notifications and schedule

Purpose. Announcements everyone reads, a count of what each reader has not opened, and a personal calendar.

Functions. Posts with title and rich text, pinning, edit and delete, and the list of who read each one and when (one row per person). The bell and sidebar count unopened posts beside schedule reminders, rechecking about once a minute and on every page change. Schedule entries with date, time and a repeat rule.

Permissions. posts:view (default), posts:create, posts:edit, posts:delete; schedule:view, schedule:create, schedule:edit, schedule:delete.

## 8.7 Video meetings

Purpose. Video calls inside the installation without a media server.

Functions. Meetings with title, optional description and start time, open to everyone or to named people; camera, microphone, mute and camera-off; screen sharing; in-call messages kept with the meeting; browser recording of every tile and all audio, uploaded when it stops (up to MEETING_MAX_RECORDING_MB, 256), with an indicator the recorder cannot switch off; live occupancy; attendance per visit; ending by host or administrator, keeping recordings, messages and attendance.

Constraints. Full mesh over signalling on the /rtc WebSocket, capped at MEETING_MAX_PEERS (8), comfortable at 4–6. Occupancy is in memory and reaped by a 30-second ping. Needs a secure context (§13.4) and, behind a symmetric NAT, TURN (§13.5).

Permissions. meetings:view, meetings:create, meetings:edit, meetings:delete (edit and delete on one's own meetings).

## 8.8 Wallet and contacts

Purpose. A personal income and expense record in two currencies, and a personal address book.

Functions. Wallet entries with type, amount, currency (USD or REM per entry), category, calendar date, note and payment method; statistics once per currency, side by side (totals, monthly figures, running balance, categories), computed on the server. Contacts with name, email, labelled phone numbers, company, job title, group, tags, notes and favourites.

Constraints. No exchange rate exists; currencies are never added together. Older entries are USD. Charts use blue and amber with labels, never colour alone. Both are scoped by owner, administrators included.

Permissions. All four actions (view, create, edit, delete) on wallet and on contacts.

## 8.9 Cameras, PTZ and recording

Purpose. A camera registry, live walls, PTZ control, continuous server-side recording and playback.

Functions.

Registry with name, location, address, operator-set status and notes; live preview of http(s) sources marked online.

Browser object detection (people and vehicles) with YOLOX-Nano on onnxruntime-web, for streams that send Access-Control-Allow-Origin; otherwise "Stream blocked by CORS".

ONVIF PTZ driven by the server with WS-Security digest; set up by service address, credentials, Detect and a movable profile.

Recording of rtsp:// and http(s):// streams by one ffmpeg per camera in clock-aligned MP4 segments of CAMERA_SEGMENT_MINUTES (10); H.264 copied, anything else encoded. Playback by camera and date through a link valid for two hours.

Constraints. Recording survives restarts and retries a dropped stream after 5 s, 10 s, 20 s, up to 2 minutes. At most CAMERA_MAX_RECORDERS (8). Footage older than CAMERA_RECORDING_KEEP_DAYS (7) is deleted hourly and is kept outside uploads/. ONVIF only; no live RTSP in the browser; continuous recording only.

Permissions. cameras:view (watch, play back), cameras:create, cameras:edit (edit, PTZ, start and stop recording), cameras:delete (cameras and footage).

## 8.10 Database management

Purpose. Initialise, back up, restore, replicate and maintain the database from the browser.

Functions. Initialisation: sync indexes, seed root categories, create or promote a superuser; Reset drops every collection after an explicit confirmation (the API refuses a reset without confirm: 'RESET'), always backing up first. Restoration: create, download, upload, inspect, restore (Replace, after a safety backup, or Merge) and delete canonical EJSON backups in backend/backups. Replication: member status, initiate, add and remove; a standalone server is reported as such. Optimisation: delete unreferenced uploads, clear activity logs, compact collections, sync indexes, each reported separately.

Constraints. Driver commands only, no mongodump. Referenced uploads and files under an hour old are never deleted. Starting mongod with --replSet is outside the page.

Permissions. database:view, database:manage.

## 8.11 Monitoring, overview and internationalisation

Functions. Overview counts and recent activity. System Monitoring charts API latency measured around a real request and browser heap use (Chromium-only). Its CPU load is not measured: it is estimated in the browser from timer drift. This is a known deviation from FR-SYS-01, to be corrected or labelled as an estimate. Interface text is loaded at runtime from frontend/public/translations.xml in English, Spanish, Chinese and Japanese, falling back to English and then the key.

Permissions. overview:view, system-monitor:view.

# 9. Subsystem tasks: Tools and AI

## 9.1 LVGL converters

Purpose. Turn fonts and images into LVGL-ready C source.

Functions. The font converter runs lv_font_conv on the server (size, 1–8 bits per pixel, ranges or symbols, compression, kerning and LCD options) and returns C source that compiles on LVGL v8 and v9. The image converter, a browser port of LVGL's LVGLImage.py, targets v9 only in true-colour (ARGB8888, XRGB8888, RGB888, RGB565, RGB565_SWAPPED, RGB565A8, ARGB8565), greyscale (L8, AL88), alpha (A1–A8) and indexed (I1–I8) formats, matching upstream byte for byte; SVG is re-rendered at the requested size.

Constraints. No RAW passthrough, RLE or LZ4 compression, premultiplied alpha or custom stride.

Permissions. lvgl-tool:view.

## 9.2 Converting images, audio and video

Functions.

Image (browser): PNG, JPG, ICO, GIF and traced SVG (one path per colour, Colours 2–32, Detail 0–100), stated to suit flat artwork rather than photographs.

Video (server, ffmpeg): MP4, MKV, MOV, WebM, AVI or GIF; H.264, H.265, VP9, VP8, AV1 or MPEG-4; quality or bitrate, speed, resolution, frame rate, rotation, sound and trim.

Audio (server, ffmpeg): MP3, M4A, OGG, Opus, WAV or FLAC; bitrate or bit depth, sample rate, channels, volume, EBU R128 normalisation, fades and trim.

Constraints. Uploads up to CONVERT_MAX_UPLOAD_MB (1024); jobs with progress, a queue of CONVERT_MAX_JOBS (2) and cancel; results kept CONVERT_KEEP_MINUTES (60) behind an owner-only token. Only encoders the installed ffmpeg has are offered, and arguments are whitelisted and passed without a shell.

Permissions. convert-tool:view.

## 9.3 Rules common to every AI tool

Offline. After download_models.py, no AI function uses the network; a missing model disables its controls and names the install command.

Shared datasets, private models. Datasets are visible to everyone who can open the tool, with the creator's name, and anyone may add to them; changing or deleting a dataset, or others' additions, is for the creator and administrators. Trained models are listed only to their owner.

Jobs. Training and exports run in the background with progress and cancel; one job per user and TRANSLATION_MAX_JOBS (1) on the server, for at most TRANSLATION_JOB_TIMEOUT_MS (12 hours). Output is written to <id>.partial and moved into place only on success.

Devices. Automatic, CPU or a listed GPU; a missing GPU fails at once, and an empty list says why.

Measured results. Training reports its measure before and after on held-back data; every export is run beside the original.

Isolation. Python receives a whitelist of environment variables; secrets are never passed.

## 9.4 YOLO labelling and training, with SAM2

Purpose. Label images, train Ultralytics YOLO models on the server and export them.

Functions. Labelling in the browser from a local folder that is never uploaded: rectangles for detection (YOLO26n) and polygons for segmentation (YOLO26-seg), normalised coordinates, export as dataset.csv or a zip of labels/*.txt and data.yaml. SAM2 on the server outlines a clicked object or finds every region as unreviewed shapes to keep or discard. Save to server sends only changed files. Training reports mAP per epoch; testing compares with the starting model; export to ONNX (model.onnx, classes.txt) and TFLite.

Constraints. SAM2 receives only the image on screen, at most 1024 px, and keeps nothing. Additions must use the dataset's classes and cannot overwrite another person's file. Ultralytics is AGPL-3.0, as the Train tab states. Pose models are not supported.

Permissions. yolo:view (label, SAM2, save), yolo:train (train, test, export).

## 9.5 Speech to Text: datasets and Whisper training

Functions. Transcription of a folder of 16 kHz mono PCM WAV clips, with rejected clips listed with their reason; export of metadata.csv (id|transcript|normalised) and manifest.jsonl; Save to server with the language; Whisper training reporting word error rate before and after; testing on WAV files; ONNX, TFLite and GGML export.

Constraints. Only transcribed clips are trained on or exported.

Permissions. tts:view, tts:train.

## 9.6 Voice recognition (whisper.cpp)

Functions. Models ggml-tiny, ggml-base, ggml-small, English-only variants and the user's own GGML conversions; language or automatic detection; Translate to English; Live, Record then recognise, or a file; an editable transcript saved as .txt or .srt.

Constraints. Needs a secure context for the microphone. Worker limits are in §12.3; past the queue a request gets 429.

Permissions. tts:view; GGML conversion tts:train.

## 9.7 Transformers: translation

Functions. Datasets of parallel sentences with a source and target languages, edited in two aligned boxes, imported from CSV, TSV or JSONL and exported as Hugging Face JSONL, CSV or TSV. Training from Opus-MT, M2M100 (418M, for directions Opus-MT lacks such as English to Korean) or an earlier model, with loss per epoch and sample sentences before and after; side-by-side testing; ONNX and TFLite export; Run Python against a saved dataset through ks_dataset.

Constraints. Scripts run unsandboxed as the server's user: one per user, PYTHON_MAX_CONCURRENT (2) overall, PYTHON_TIMEOUT_MS (5 minutes), 100 KB of code, no secrets.

Permissions. transformers:view, transformers:train, transformers:execute (never a default).

## 9.8 Speaker recognition

Functions. Speakers enrolled from microphone samples of 5–15 s (about 20 s in total is a good start); Identify, Verify one person with a match threshold (default 0.35), and Live who-spoke-when with talk time; Compare with another model; ONNX export to ecapa.onnx (16 kHz audio in, 192-value voiceprint out) and TFLite.

Constraints. Up to 500 speakers of 20 samples; a clip with under a second of speech is refused. Samples live under ML_DATASETS_DIR/speakers and are deleted with their speaker.

Permissions. speaker:view (never a default: biometric data).

## 9.9 OCR

Functions. PaddleOCR PP-OCRv5 in English, Chinese, Korean, Japanese and Russian, on images and PDFs up to 50 MB; page-by-page progress and cancel; the original beside a Layout or Text result, in step; Keep layout for titles, tables and figures; Rotated text; copy; export to Word, Excel (numbers as numbers), HTML and text.

Constraints. Up to OCR_MAX_PAGES (30) PDF pages; one read per user at a time; ONNX Runtime copies are used unless OCR_ENGINE=paddle. Protected PDFs cannot be read. The file is deleted once read.

Permissions. ocr:view.

## 9.10 Text to Speech

Functions. Read aloud with Supertonic 3 in 31 languages (not Chinese), ten preset voices and the user's trained voices, speed and quality settings, the first part playing within a second or two, and WAV saving in the browser. Voice datasets: a script (built-in in seven languages or pasted) and one recording per line, stored at once. Train voice from one person's recordings, after a consent checkbox, reporting likeness before and after.

Constraints. TTS_MAX_CHARS (2000) per request. Supertonic stays frozen and a voice style is optimised against ECAPA voiceprints, so training needs the ECAPA model. Text is not kept on the server; trained voices are private.

Permissions. text-to-speech:view, text-to-speech:train (never a default).

## 9.11 Speech to Command

Functions. Command sets of commands and phrases in a Moonshine language, optionally from ten examples; recordings per command (green at 10); recognition by listening, recording or file with a strictness (default 0.7) and Unsure on a near tie; training reporting accuracy on held-back recordings before and after; testing; ONNX, TFLite and ORT export.

Constraints. Removing a command deletes its recordings. Non-English models are under the Moonshine AI Community License.

Permissions. speech-command:view, speech-command:train (never a default; also ORT export).

## 9.12 Model exports

| Format | Tools | Content | Check |
| --- | --- | --- | --- |
| ONNX | YOLO, Speech to Text, Transformers, Speaker, Speech to Command | Model graphs with class names, tokenizer or processor files and a README | Run beside the original on a dataset sample |
| TFLite | The same five | float32 .tflite with fixed shapes and a README | Outputs compared; next tokens agreed step by step |
| ORT | Speech to Command | encoder_model.ort, decoder_model_merged.ort, tokenizer.bin, int8 or float32 | Moonshine Voice's runner, ported, beside the original |
| GGML | Speech to Text | ggml-*.bin in f16 | Both transcribe a dataset clip |

TFLite shapes are fixed: YOLO at its training size, Whisper 30 s and 224 tokens, translation 128 tokens, speaker 3 s windows, Moonshine 8 s. Only float32 is offered, because smaller versions failed on phones' CPU kernels or gave wrong answers. Deleting a model deletes its exports.

# 10. Technology and architecture

| Layer | Technology | Notes |
| --- | --- | --- |
| Browser client | React 18, Vite 5, Ant Design 5 | Single-page application. Charts are hand-drawn SVG. face-api runs in the browser for face descriptors; YOLOX-Nano on onnxruntime-web for camera object detection. |
| API server | Node.js 18+, Express 4, Mongoose 8, ws 8, multer 2 | REST with JWT bearer tokens. There is one WebSocket (/rtc), used only for meeting signalling. |
| Database | MongoDB (standalone is enough) | UUID id on every document. Mongo's _id never leaves the server. |
| Files | Server filesystem under backend/uploads, backend/backups, CAMERA_RECORDINGS_DIR and the dataset and model folders | — |
| AI runtime | Python 3.10+ with PyTorch 2.6+, transformers, Ultralytics, ONNX Runtime, PaddleOCR, SpeechBrain, pywhispercpp | Started by the API as long-lived JSON-line workers, one-off processes or background jobs. Models are read from backend/python/models. |
| Media | ffmpeg (ffmpeg-static or FFMPEG_PATH) | Audio and video conversion, camera recording |
| Packaging | Windows services (npm run service:install, node-windows); frontend as one .exe (Node single-executable) | — |

There is no message broker, no cache and no separate background worker process. Scheduled work runs on intervals inside the API process.

Architectural rules the implementation must keep:

Server-side authorisation. Every route checks its permission against the account read from the database on that request. The role in the token is never trusted.

Scoped data access. Privacy scoping is in the model layer. A query that forgets the caller must not be possible.

No request waits on long work. Long work (training, export, conversion, OCR of a long PDF) runs as a job with progress, cancellation and a queue.

Nothing half-made is ever shown. A job writes its output aside and moves it into place only on success.

Latency where it matters. Only meeting signalling uses a socket. Everything else polls, at intervals chosen per feature.

One process. Meeting occupancy, presence, job queues and dataset locks live in memory; the backend is not to be clustered without first moving that state.

# 11. Hardware and software requirements

## 11.1 Server

The repository sets no minimum CPU or RAM figure for the application itself; the following requirements follow from the figures it does document.

| Resource | Requirement |
| --- | --- |
| Operating system | Windows or Linux. Windows for the service installation (§13.2) and the .exe (§13.3). |
| CPU | Every function runs on a CPU-only server. The reference timings in §11.3 are measured on a 16-core (16-thread) CPU. |
| RAM | Enough for the workers kept loaded at once (each stops after its idle time, 600 s by default). Fine-tuning M2M100 on a CPU needs roughly 8 GB of free RAM. |
| GPU | Optional. An NVIDIA GPU with a CUDA build of PyTorch (cu126 index) speeds training; python backend/python/gpu_info.py shows what PyTorch can see. PaddleOCR needs paddlepaddle-gpu to use a GPU. |
| Disk: models | The sum of the model sizes installed (§11.2). A set covering every tool with the small models (one Opus-MT pair, M2M100, YOLO26n and -seg, whisper-tiny, sam2.1_t, ECAPA, PaddleOCR mobile with ONNX copies, Supertonic 3, moonshine-tiny, ggml-tiny and ggml-base) adds up to about 3.4 GB from the listed figures. |
| Disk: exports | An M2M100 ONNX export is about 2.8 GB; a Moonshine tiny ORT export about 45 MB (int8) or 150 MB (float32); ecapa.onnx about 84 MB. |
| Disk: datasets | Uploaded images and audio under ML_DATASETS_DIR, which can be large and belongs on a roomy disk. |
| Disk: footage | Continuous recording of up to 8 cameras, bounded only by CAMERA_RECORDING_KEEP_DAYS. |

## 11.2 AI models and their sizes

| Model (download name) | Tool | Approximate size |
| --- | --- | --- |
| Opus-MT pair, e.g. en-es; ko-en (tiny) | Transformers | 300 MB each; 50 MB |
| m2m100 (facebook/m2m100_418M) | Transformers | 1.9 GB |
| yolo26n, yolo26n-seg | YOLO | 6 MB each |
| sam2.1_t (also _s, _b, _l, larger) | YOLO labelling | 80 MB |
| whisper-tiny (also base, small) | Speech to Text training | 150 MB |
| ggml-tiny, ggml-base, ggml-small (and .en variants) | Voice recognition | 75 MB, 142 MB, 466 MB |
| ecapa (speechbrain/spkrec-ecapa-voxceleb) | Speaker recognition, voice sign-in, voice training | 90 MB |
| paddleocr (PP-OCRv5 mobile); paddleocr-server (optional) | OCR | 90 MB plus 65 MB of ONNX copies; 300 MB |
| supertonic-3 | Text to Speech | 400 MB |
| moonshine-tiny, moonshine-base (and -ko, -ja, -zh, -ar, -uk, -vi variants) | Speech to Command | 110 MB, 250 MB |
| YOLOX-Nano (in frontend/public) | Camera object detection | 3.6 MB, plus 11 MB of onnxruntime-web |

## 11.3 Reference timings

| Operation | Time | Conditions |
| --- | --- | --- |
| OCR of a full A4 page, text only | About 2 s (15 s on Paddle) | 16-core CPU, ONNX Runtime |
| OCR layout analysis | About 2 s per page more | CPU, Paddle |
| Voiceprint of a clip (ECAPA) | About 0.25 s | CPU |
| 7 s of speech with whisper.cpp | 0.6 s (ggml-tiny), 1.8 s (ggml-base) | 16-thread CPU |
| Text to Speech | About 0.4 s of work per second of speech | 16-core CPU |
| SAM2 click | 1–2 s first on an image, about 0.2 s after | CPU |
| SAM2 Detect regions | 3–30 s | CPU, depending on the picture |
| Voice training, 300 steps | About 15 minutes (CPU), a minute or two (GPU) | — |
| Moonshine training, 10 epochs, a few dozen recordings | About a minute | CPU |
| ORT conversion | About a minute | CPU |
| TFLite export | About 20 s (YOLO) to 2 minutes (Whisper, translation) | CPU |
| Translation training | Minutes (a few hundred pairs, 3 epochs); hours (tens of thousands) | CPU |

## 11.4 Client

Current Chrome, Edge, Firefox or Safari. Heap statistics on the monitoring page are Chromium-only.

A webcam and microphone for face and voice sign-in and enrolment, meetings, speaker enrolment, voice and command recording and live recognition.

A secure context (HTTPS or localhost) for camera, microphone and screen capture (§13.4).

## 11.5 Software dependencies: Node.js

Versions are those resolved in package-lock.json from the ranges declared in the package files. Licences are those the packages publish and are to be confirmed in the licence inventory delivered at acceptance (§19).

| Package | Locked | Used for | Licence |
| --- | --- | --- | --- |
| express, mongoose, ws, multer | 4.22.3, 8.24.4, 8.21.3, 2.4.0 | API server, models, meeting socket, uploads | MIT |
| bcryptjs, jsonwebtoken, cors, uuid | 2.4.3, 9.0.3, 2.8.6, 10.0.0 | Password hashes, tokens, origins, ids | MIT |
| dotenv | 16.6.1 | backend/.env | BSD-2-Clause |
| ffmpeg-static, fluent-ffmpeg | 5.3.0, 2.1.3 | Bundled ffmpeg binary and its invocation | GPL-3.0-or-later, MIT |
| lv_font_conv | 1.5.3 | LVGL font converter | MIT |
| langchain, @langchain/openai, @langchain/mongodb | 1.5.11, 1.5.13, 1.3.0 | Declared in backend/package.json; no requirement in this task relies on them | MIT |
| node-windows; nodemon, concurrently (dev) | 1.0.0-beta.8; 3.1.14, 9.2.4 | Windows services; development servers | MIT |
| react, react-dom, antd, axios, dayjs | 18.3.1, 5.29.3, 1.20.0, 1.11.23 | User interface, HTTP client, dates | MIT |
| vite, @vitejs/plugin-react (dev) | 5.4.21, 4.7.0 | Build and dev server | MIT |
| tinymce, @tinymce/tinymce-react | 8.9.1, 6.3.0 | Rich-text editor | GPL-2.0-or-later (tinymce), MIT (wrapper) |
| react-quill, docx, html-docx-js-typescript, jspdf, html2canvas | 2.0.0, 9.7.1, 0.1.5, 4.2.1, 1.4.1 | Editor, Word, PDF and image export | MIT |
| xlsx | 0.18.5 | Excel export | Apache-2.0 |
| face-api.js, onnxruntime-web 1.19.2, gifenc (vendored in frontend/public) | — | Face descriptors, browser inference, palettes | MIT |

The Node engine declared in every package.json is 18.x; the .exe build downloads the current LTS Node once, checked against nodejs.org's SHA-256 list, because Node 18 cannot make single executables.

## 11.6 Software dependencies: Python and model licences

| Package (requirements file) | Version | Used for | Licence |
| --- | --- | --- | --- |
| torch, torchvision | >=2.6 (CPU or cu126 build) | Training and export | BSD-3-Clause |
| transformers | >=4.48 | Whisper, Opus-MT, M2M100, Moonshine | Apache-2.0 |
| sentencepiece, sacremoses, safetensors, numpy | sentencepiece >=0.2 | Tokenisation and weights | Apache-2.0, MIT, Apache-2.0, BSD-3-Clause |
| onnx, onnxruntime, onnxscript, onnxslim | — | ONNX export and inference | Apache-2.0, MIT, MIT, MIT |
| optimum[onnxruntime] | — | Faster decoder exports, ORT export | Apache-2.0 |
| onnx2torch | — | Voice training from Supertonic's ONNX models | Apache-2.0 |
| ultralytics | >=8.4 | YOLO training, SAM2 runtime | AGPL-3.0 |
| pywhispercpp | — | Voice recognition | MIT |
| speechbrain | — | ECAPA-TDNN model code | Apache-2.0 |
| paddlepaddle, paddleocr | >=3.0, >=3.1 | OCR | Apache-2.0 |
| pypdfium2 | — | Rendering PDF pages for OCR | Apache-2.0 or BSD-3-Clause |
| tensorflow, tf_keras, onnx2tf, onnx_graphsurgeon, sng4onnx, psutil, ai-edge-litert (requirements-tflite.txt, optional) | tensorflow >=2.16 (tested 2.21), onnx2tf >=2.6 | TFLite export | Apache-2.0, MIT (onnx2tf) |

| Model | Licence | Obligation to note |
| --- | --- | --- |
| Ultralytics YOLO weights and runtime | AGPL-3.0 | Distributing the application, or running it as a service for others, brings AGPL obligations unless an Ultralytics enterprise licence is held. Stated on the Train tab. |
| SAM 2.1 | Apache-2.0 | — |
| YOLOX-Nano (browser detection) | Apache-2.0 | Chosen over YOLO26 for the browser so that the shipped frontend is not bound by AGPL |
| Whisper, whisper.cpp ggml models | MIT | — |
| Opus-MT | Per model on Hugging Face | Each pair is downloaded separately |
| M2M100 418M | MIT | — |
| ECAPA-TDNN (VoxCeleb) | Apache-2.0 | Biometric data rules apply to what it produces (§14.3) |
| PaddleOCR PP-OCRv5 | Apache-2.0 | — |
| Supertonic 3 | OpenRAIL-M | Use restrictions of the licence apply to generated speech |
| Moonshine, English | MIT | — |
| Moonshine, Korean, Japanese, Chinese, Arabic, Ukrainian, Vietnamese | Moonshine AI Community License | Free for research, personal use and organisations under US$1M a year in revenue; commercial users register with Moonshine AI |

# 12. Configuration requirements

All settings are read from backend/.env; backend/.env.example lists every one with its default. Settings not given take the defaults below.

## 12.1 Server, TLS and access

| Setting | Default | Requirement |
| --- | --- | --- |
| PORT / HTTPS_PORT | 4000 | API port; the TLS port when different |
| USE_HTTPS | on when the files exist | false forces plain http |
| SSL_CERT_PATH, SSL_KEY_PATH | server.crt, server.key | Resolved against the backend folder, then the repository root; read by both halves |
| JWT_SECRET | a development string | Must be replaced with a strong secret before real use |
| MONGODB_URI | mongodb://127.0.0.1:27017/knowledge-store | The database |
| HOST | 127.0.0.1 | 0.0.0.0 when other machines reach the API directly |
| ALLOWED_ORIGINS | — | Extra frontend origins, comma separated; needed for a public address |
| API_HOST, API_PORT | 127.0.0.1, then the API port | Where the dev server proxies /api and /rtc |
| VITE_API_URL | unset | Left unset so the browser stays on one origin |

## 12.2 Meetings and sign-in

| Setting | Default | Requirement |
| --- | --- | --- |
| MEETING_MAX_PEERS | 6 | People per meeting |
| MEETING_MAX_RECORDING_MB | 256 | Largest recording upload |
| MEETING_STUN_URL | Google public STUN | Address discovery |
| MEETING_TURN_URL, _USERNAME, _PASSWORD | — | A relay for networks STUN cannot traverse |
| MEETING_ICE_SERVERS | — | Raw RTCIceServer JSON replacing the three above |
| FACE_MATCH_MAX, FACE_MATCH_MARGIN | 0.5, 0.05 | Face sign-in distance and margin |
| VOICE_LOGIN_THRESHOLD, VOICE_LOGIN_MARGIN, VOICE_LOGIN_ATTEMPTS | 0.6, 0.1, 10 | Voice sign-in similarity, margin and attempts per address per ten minutes |

## 12.3 Python, jobs and AI workers

| Setting | Default | Requirement |
| --- | --- | --- |
| PYTHON_BIN | python (Windows), python3 elsewhere | Point at a virtual environment's interpreter when used |
| PYTHON_TIMEOUT_MS, PYTHON_MAX_CONCURRENT | 300000, 2 | Run Python limits |
| TRANSLATION_MODELS_DIR | backend/python/models | Where models live |
| TRANSLATION_MAX_JOBS, TRANSLATION_JOB_TIMEOUT_MS | 1, 43200000 | Training and export jobs across all users |
| ML_DATASETS_DIR | backend/python/datasets | Dataset images and audio; a roomy disk |
| WHISPER_CPP_IDLE_SECONDS, SPEAKER_IDLE_SECONDS, OCR_IDLE_SECONDS, TTS_IDLE_SECONDS, COMMAND_IDLE_SECONDS, SAM_IDLE_SECONDS | 600 each | A worker with its model in memory stops after this long unused |
| WHISPER_CPP_MAX_QUEUE, TTS_MAX_QUEUE, SAM_MAX_QUEUE; SPEAKER_MAX_QUEUE, OCR_MAX_QUEUE, COMMAND_MAX_QUEUE | 8; 16 | Requests waiting before new ones are refused with 429 |
| WHISPER_CPP_THREADS, TTS_THREADS, COMMAND_DEVICE | all cores (whisper.cpp at most 16), auto | CPU threads; the device for commands |
| OCR_REQUEST_SECONDS, OCR_MAX_PAGES, OCR_PAGE_SECONDS, OCR_ENGINE, OCR_LAYOUT_THREADS, OCR_MKLDNN | 300, 30, 60, automatic, 4, 0 | OCR time and PDF limits, engine choice |
| TTS_MAX_CHARS | 2000 | Characters per Text to Speech request |

## 12.4 Media and cameras

| Setting | Default | Requirement |
| --- | --- | --- |
| FFMPEG_PATH | ffmpeg-static | Another ffmpeg build, with more encoders or the system's |
| CONVERT_MAX_UPLOAD_MB, CONVERT_MAX_JOBS, CONVERT_TIMEOUT_MINUTES, CONVERT_KEEP_MINUTES | 1024, 2, 60, 60 | Conversion limits |
| CAMERA_RECORDINGS_DIR | ./recordings (under backend) | Footage; must stay outside uploads/ |
| CAMERA_SEGMENT_MINUTES | 8 | 1–60 |
| CAMERA_RECORDING_KEEP_DAYS | 7 | 0 keeps footage for ever |
| CAMERA_MAX_RECORDERS | 6 | Cameras recorded at once |

## 12.5 Frontend program settings

The .exe reads knowledgeStore-web.json beside it, written with defaults on first run: port (6173; the next free port if taken, unless strictPort), host (0.0.0.0), apiUrl (https://127.0.0.1:4000 with https), https, certFile and keyFile (server.crt, server.key), distDir and openBrowser (true). The same values can be given as flags (--port, --api, --http, --no-browser, --help) or environment variables (KS_PORT, KS_API_URL and others).

# 13. Deployment and network requirements

## 13.1 Development servers

Dependencies are installed with npm install --prefix backend and npm install --prefix frontend; the two halves start with npm --prefix backend run dev and npm --prefix frontend run dev, or together with npm run dev from the root. The frontend is served at https://localhost:6173, and the API health check is https://localhost:4000/api/health. The Vite dev server proxies /api and /rtc (with ws: true) to the API.

At boot the API creates uploads/ and backups/, seeds the admin account and default categories, applies backfills (§16), and starts the sweeps, recorders and meeting socket.

## 13.2 Windows services

npm run service:install
npm run service:status
npm run service:uninstall

Two services are to be installed through node-windows:

| Service | Runs | Working directory | Depends on |
| --- | --- | --- | --- |
| Knowledge Store API | backend/src/server.js with node | backend (so uploads/ and backups/ resolve as when run by hand) | MongoDB |
| Knowledge Store Web | Vite from the workspace node_modules | frontend | Knowledge Store API |

Each service runs its entry point directly, not an npm script, so a stop genuinely stops it. Restarts wait 2 s, growing by 0.5 each time, up to 10; the stop timeout is 15 s. Service files are kept in service/, where npm install cannot erase them.

## 13.3 Frontend as a program

npm run build:exe in frontend builds frontend/release/knowledgeStore-web.exe: the built pages gzipped into a small server using only Node's own modules, injected into node.exe with Node's single-executable feature. It forwards /api, /uploads and /rtc to the backend, needs no Node installation, prints the addresses other machines can use, and opens the browser. It is about 105 MB, built for the platform it was built on, and not code-signed, so SmartScreen may ask for confirmation. npm run serve:dist runs the same server with Node on frontend/dist.

## 13.4 HTTPS

HTTPS is how the system is meant to run, not a hardening step. Browsers release the camera, the microphone and screen capture only in a secure context, and localhost is the only address granted that over plain http.

A certificate and key are placed at the repository root as server.crt and server.key (or beside the .exe). Both halves pick them up.

The certificate names every address users will open in subjectAltName; a host named only in CN is rejected by current browsers. For example:

openssl req -x509 -newkey rsa:2048 -nodes -days 825 -keyout server.key -out server.crt -subj "/CN=localhost" -addext "subjectAltName=DNS:localhost,IP:127.0.0.1,IP:192.168.1.10"

A self-signed certificate needs one accepted warning per browser and address. Because the meeting socket runs over the page's own origin, the same exception covers it; pointing VITE_API_URL at the API directly would need a second exception.

## 13.5 Network

Only the frontend (dev server or .exe) has to be reachable by other machines; the API can stay on loopback behind it.

Served from a public address, that origin is listed in ALLOWED_ORIGINS; loopback and private-range origins are trusted by default.

Meetings use STUN (Google's public server by default) and need a TURN server — one the organisation runs or pays for — for participants behind a symmetric NAT or a firewall that blocks peer-to-peer UDP. Without it a minority of participants cannot connect.

Cameras are reached by the server: stream addresses for recording and frames, and the ONVIF service address (usually http://camera-address/onvif/device_service) for PTZ. Live preview in the page loads http(s) streams directly from the browser.

The only network use of the AI subsystem is download_models.py, run once on a connected machine (§13.6).

## 13.6 Installing the AI models

pip install -r backend/python/requirements.txt
python backend/python/download_models.py en-es en-zh m2m100
python backend/python/download_models.py yolo26n yolo26n-seg whisper-tiny sam2.1_t
python backend/python/download_models.py ecapa paddleocr supertonic-3 moonshine-tiny ggml-tiny ggml-base
python backend/python/download_models.py --verify --repair

PyTorch is installed first, choosing the CPU or CUDA build. Downloads are checked against the sizes the hub reports and resume after an interruption. For a server without internet access, the models folder is copied across and the pip packages installed from a wheelhouse (pip download -r requirements.txt -d wheels on the connected machine, pip install --no-index --find-links wheels -r requirements.txt on the offline one). TFLite export additionally needs pip install -r backend/python/requirements-tflite.txt.

# 14. Security and privacy requirements

## 14.1 Authentication and sessions

Passwords are stored as bcrypt hashes only and never returned by any endpoint. Sessions are 8-hour JWTs.

JWT_SECRET is set to a strong value, and the seeded administrator admin / admin123 is changed before any real use.

Registration creates a Pending account with no session. Denied, blocked and deleted accounts stop working on their next request; a blocked person is signed out everywhere within seconds and removed from any meeting.

Face and voice sign-in identify among all approved accounts, accept only a clear winner, and refuse with one uniform message so the form cannot reveal who is enrolled. Voice attempts are rate-limited per address.

Face and voice sign-in cannot tell a live person from a photograph or a recording. This is documented as a limitation, and an installation that needs strong identity disables them.

## 14.2 Authorisation

Every API route is gated server-side; hiding a control is never the only protection.

Permissions and the administrator bypass are read from the account on every request, never from the token.

Privacy scoping for wallet, contacts, schedule, mail and chat is in the data layer. Mail and chat have no administrator bypass.

Dataset management rights (creator or administrator) are enforced by the server, not only hidden in the page.

## 14.3 Biometric data and consent

Faces are stored as a 128-value descriptor with the enrolment photo; voices for sign-in as ECAPA voiceprints only, without the audio.

speaker:view is never a default. Speaker samples are stored and deleted with their speaker.

Voice training requires confirmation that the person agreed to their voice being copied.

Biometric data is deleted with the account or the speaker.

## 14.4 Server-side execution and data in transit

Scripts run with transformers:execute have a time limit and concurrency limits, and do not receive the server's environment secrets. They are not sandboxed and run as the API's operating-system user.

Dataset paths are sanitised so an upload cannot leave its dataset folder; the chat retention sweep refuses paths outside uploads/chat.

Camera credentials stay on the server; the browser never receives them.

Images sent to OCR and SAM2, and text sent to Text to Speech, are processed and not kept.

## 14.5 Recorded limitations

Uploaded files are served from the static /uploads path: the file name is unguessable but not protected. This applies to record, mail, task and chat attachments and meeting recordings. Camera footage is deliberately kept outside that path.

# 15. Reliability, backup and retention requirements

## 15.1 Reliability

An interrupted, failed or cancelled job never appears as a result: output goes to .partial and is moved into place only on success; listings skip *.partial and *.downloading.

Account deletion is ordered so that an interrupted run leaves data incomplete rather than inconsistent, and can be repeated.

Camera recorders resume after a restart, and fragmented MP4 keeps a segment cut off by a crash playable up to where it stopped.

A worker that times out is killed (504) and the next request starts a fresh one; queues past their limit answer 429.

## 15.2 Backup and restore

Backups are made from Database Management as canonical EJSON dumps in backend/backups, downloadable for keeping elsewhere.

A reset always writes a backup first; a Replace restore takes a safety backup first.

A database large enough to strain an in-memory dump is to be backed up with mongodump instead.

Files (uploads, datasets, models, footage) are not in the database dump and are to be backed up at filesystem level.

## 15.3 Retention

| Data | Retention | Mechanism |
| --- | --- | --- |
| Chat files | 7 days | Hourly sweep and at boot; the message remains with (deleted) |
| Camera footage | CAMERA_RECORDING_KEEP_DAYS (7; 0 for ever) | Hourly deletion of old segments |
| Converted media | CONVERT_KEEP_MINUTES (60) | Deleted after the period; cleared on restart |
| OCR and SAM2 inputs, Text to Speech text | Not kept | Deleted once processed |
| Text to Speech results | Browser only, last ten | Gone when the page closes |
| Activity logs | Until cleared | Optimisation tab, optionally keeping the last n days |
| Unreferenced uploads | Until cleaned | Optimisation tab; files under an hour old are never deleted |

Everything else is kept until a person deletes it. A chat file that expires while the API is down is deleted at the next boot.

# 16. Data migration and backfill requirements

An upgrade must not change what existing data means without saying so, and must not lock anybody out.

| Change | Requirement | Mechanism |
| --- | --- | --- |
| Account status introduced | Existing accounts are treated as Allowed once, before the port opens; seed and superuser accounts are written Allowed | helpers/accountStatusBackfill.js, marker-guarded |
| Permission added to the defaults later (e.g. posts:view) | Granted to existing accounts once at startup, never again, so a revocation by an administrator stays revoked | helpers/permissionBackfill.js, marker in app_migrations |
| Record sharing introduced | A record without a visibility field is readable by everyone — stated because it widens access compared with the previous build | Access filter tests visibility != 'selected' |
| Wallet currencies introduced | An entry without a currency is USD | Default on read |
| Chat model replaced | The old chat_conversations collection is left untouched and no longer read | No migration: notes-to-self have no recipient |
| Mail model replaced | One document per message with a row per recipient | New collection |
| Permission key tts relabelled | The key stays tts; only the label changes | No data change |
| Models copied between servers | Checked offline and repaired | download_models.py --verify --repair |

Every backfill runs once, against a marker, so a revocation or a later change is never undone.

# 17. Performance and capacity

| Item | Target |
| --- | --- |
| Ordinary API request | Well under a second on the local network. Lists paginate. |
| Chat delivery | Within about 4 seconds (conversation polled every 4 s, list every 6 s, header every 15 s) |
| Meetings | Up to MEETING_MAX_PEERS (default 8) people. Comfortable at 4–6 (full mesh). |
| Uploads | 25 MB chat or task file, 10 MB mail attachment, 50 MB OCR file, 256 MB meeting recording, 1024 MB conversion, 3 MB JSON body |
| AI recognition | As in §11.3; OCR up to OCR_MAX_PAGES (30) pages per PDF; up to 500 speakers of 20 samples each |
| Training and export | One job at a time on the server, queued. Progress shown every step or epoch. |

# 18. Stages of work

| Stage | Content | Deliverables | Acceptance of the stage |
| --- | --- | --- | --- |
| 1. Core | Accounts, permissions, records, categories, cameras, database management | Working application with administration; permission catalogue; backups | Sign-in, approval and permission test cases pass; a backup restores in both modes |
| 2. Collaboration | Chat, mail, posts, schedule, projects, meetings | Communication modules with privacy scoping; lifecycle enforcement | Privacy cases (no administrator access to mail and chat) and lifecycle cases pass; a meeting of three connects over HTTPS |
| 3. Personal and operations | Wallet, contacts, presence, blocking, PTZ, camera recording, converters, Windows services, .exe | Operational package | Services install and restart; recording survives a restart; footage expires; the .exe serves a second machine |
| 4. AI tools | Datasets, training, testing, export, recognition for each AI tool | Tools > AI, offline; download_models.py; models README | Each tool trains or recognises with the network disconnected; every export shows its check |
| 5. Refinement | Shared datasets, SAM2 labelling, ORT, TFLite and GGML export, fixes found in the field | This baseline (version 1.1) and the documentation set | The full acceptance procedure in §20 |

Each stage is delivered as a build with its identifier, the updated documents, and the list of test cases run with their results.

# 19. Documentation requirements

The documentation set consists of six documents:

1. This Technical Task Specification.

2. The Requirements Specification.

3. The System Design Specification.

4. The Screen Design Specification.

5. The Test Case Specification, with the regression set for the release.

6. The User Manual, including installation (§13), administration (§14) and troubleshooting.

Also delivered: the repository README.md (installation and operation), backend/.env.example (every setting), backend/python/models/README.md (installing models on a server without internet access), and a licence inventory of the Node packages, Python packages and models actually installed (§11.5, §11.6).

Requirements for the documents:

Written against the delivered build, with the build's version and date.

Every requirement has at least one test case, and every test case cites its requirement.

Every setting named in a document exists in backend/.env.example or the System Design Specification with the same default.

Limitations are stated in the documents rather than left to be discovered; the System Design Specification keeps a list of known limitations.

British spelling and a plain, factual style.

# 20. Acceptance

## 20.1 Acceptance procedure

1. Prepare a clean server. Install Node.js 18 or later, MongoDB and, for the AI tools, Python 3.10 or later. Set MONGODB_URI and a strong JWT_SECRET in backend/.env.

2. Install. Carry out the installation procedure in the User Manual, §13: dependencies, certificate with every address in subjectAltName, start both halves (or install the Windows services), and open the frontend.

3. First sign-in. Sign in with the seeded administrator and change the password at once.

4. Install models. Install the models as in the User Manual, §14.1, and run download_models.py --verify.

5. Run the regression set. Execute every test case in the Test Case Specification marked for the release regression set (§13 of that document) on the delivered build. Record each failure with its test case number and build identifier.

6. Check traceability. Confirm that every requirement in the Requirements Specification is covered by at least one test case, and every test case cites its requirement.

7. Offline check. Disconnect the network and perform: one training run and one export; OCR of a page; reading text aloud; one spoken command.

8. Network check. From a second machine on the network, open the frontend over HTTPS, join a meeting with camera and microphone, and share a screen.

9. Operations check. Restart the services (or the server) while a camera is recording and confirm recording resumes; make a backup and restore it in Merge mode.

10. Record. Complete the acceptance record (§20.3).

## 20.2 Acceptance criteria

| No. | Criterion | Evidence |
| --- | --- | --- |
| 1 | Every regression-set test case passes, or its failure is an accepted deviation | Test run record with build identifier |
| 2 | Every requirement is traced to at least one test case | Traceability table |
| 3 | Clean installation succeeds by following the User Manual, §13 | Installation log; health check answers |
| 4 | The seeded administrator password has been changed | Sign-in with the new password |
| 5 | Approval, privacy (no administrator access to mail or chat) and the task lifecycle behave as specified | Test cases for FR-AUTH, FR-USR, FR-MSG, FR-CHT, FR-PRJ |
| 6 | AI functions work with the network disconnected | Offline check (§20.1, step 7) |
| 7 | A cancelled training job leaves no model behind | Test case for FR-SYS-06 |
| 8 | Each export shows the original and the exported result side by side | Export job cards |
| 9 | A meeting connects between two machines over HTTPS | Network check (§20.1, step 8) |
| 10 | Camera recording resumes after a restart | Operations check (§20.1, step 9) |
| 11 | A backup restores | Operations check (§20.1, step 9) |
| 12 | The documentation set and licence inventory are delivered | Documents with version and date |

## 20.3 Acceptance record

The acceptance record lists the build, the server used, the models installed, the tests run and their results, the checks in §20.1, and any accepted deviations with the reason for accepting each.

# 21. Constraints, assumptions and risks

## 21.1 Constraints and assumptions

| Item | Consequence |
| --- | --- |
| The backend is a single process | Meeting occupancy, presence, job queues and dataset locks live in memory. The backend cannot be clustered without moving that state out. |
| Standalone MongoDB | No multi-document transactions. Account deletion is ordered so it can be repeated if interrupted. |
| Mesh meetings | They do not scale past a handful of people. Going further needs a media server (SFU). |
| CPU-only servers | Training is slow (minutes to hours). Recognition and SAM2 remain interactive. |
| Seeded administrator admin / admin123 | Must be changed before any real use. |

## 21.2 Risks and mitigation

| Risk | Effect | Mitigation |
| --- | --- | --- |
| Face or voice spoofed with a photograph or recording | Someone signs in as another person | Uniform refusals, strict thresholds and margins, rate limiting for voice; documented as a convenience, not strong authentication; disabled where strong identity is needed |
| Default secrets left in place | Tokens forgeable; administrator account known | JWT_SECRET and the administrator password are acceptance criteria (§20.2) |
| transformers:execute misused | Arbitrary code on the server | Never a default; time and concurrency limits; no secrets passed; granted only to people trusted with a shell |
| Upload URL leaked | A file read without signing in | Unguessable names; footage kept outside uploads/; recorded as a limitation |
| AGPL-3.0 (Ultralytics) or Moonshine community licence breached on distribution or hosting | Legal obligations on the organisation | Licences stated in the application and the models README; licence inventory at acceptance; browser detection uses Apache-2.0 YOLOX |
| Disk fills with footage, datasets or backups | Recording and uploads fail | Retention settings; datasets on a roomy disk (ML_DATASETS_DIR); orphan cleanup; backups downloaded and removed |
| No TURN server | Some participants cannot join meetings | Configure MEETING_TURN_URL; documented in the User Manual troubleshooting |
| Upgrade changes the meaning of existing data | Lock-out or silent loss of access | Marker-guarded backfills (§16) |
| Long training blocks the server | Other AI work waits | One job at a time, queue, time limit, train permissions granted per account |